**Sprint Retrospective Meeting May 19:**

**Agenda:**

Kyon uploaded to google drive

**What went well:**

Task Distribution was a success

Issues on Gitlab went well

Issue organization was better this week

Github merge requests were discussed on Gitlab.

9:30 Monday we have out Spring planning with Charles

**What went poorly:**

Environment accidentally got deleted

Project is highly architectural, we need to think of interfaces and classes ahead of time rather than just programming. - Classes and Schema's need refactoring.

Scrum/Issue Board. Take into account what the issues are. Some things are requirements and others are issues.

Organizational: What everyone is doing should be put in issues. Issues should be created after meetings. Issue board = source of truth.

Increased communication: some collaborators never contributed

Add weights to the issues. - We will start with a sprint poker on monday.

Github merge requests need more communication.

Repository organization needs to be better: associate branches to issues.

**What to do:**

Delete all issues that are Requirements

We need to push all Github to Gitlab - Description includes what issues were addressed and what milestone.

CDK needs to be

**Notes:**

When something is done bring them to 'for review' instead of closing

Continue to do Gitlab comments on Github merge requests