Scrum Poker Notes

Front-End

Allow front end to query appsync properly : 5h

Allow front end to display LHS properly : 4h

Allow front end to properly display RHS : 4h

Frontend Tests : 5h

Back-End

Allow back end to retrieve AWS blog posts entirely : 4h

Allow back end to translate AWS blog posts correctly using AWS translate : 2h

Allow back end to translate AWS blog post titles properly : 1h

Allow back end to send the blog posts properly through appsync : 5h

Database

Get started on s3 + stepfunctions + dynamodb : 22h

Organizational

Set-up CDK : 40h

Add unit tests to Gradle Pipeline : 6h

Add checkstyle to Gradle Pipeline : 6h

Add initial tests (Unit + Mock + Manual) : 6h

Gather Data for SageMaker : 5h

Documentation

Report Revision : 6h

Postponed:

Add initial tests (Amplify Integration)